Meeting Notes 2/21 Meeting time - 30 minutes

* + Created SRS Document for project
  + Agreed to work on SRS document throughout week
  + Presentation is in two weeks, we need 10 software requirements and 5 class candidates
  + We will do short check-ins after class to get a sense of direction of what needs to be worked on in the SRS
  + Work will be divided equally among members
* Attendees: Kenny Talhah Zoheb

Meeting Notes 2/25 Meeting time - 15 minutes

* + Started road mapping SRS document completion
  + Delegated SRS document tasks
  + Delegated Use Case work distribution
  + Set up deadlines for SRS document completion and deliverables
  + Setting up Gantt chart
  + Set up next meeting for Friday at 11AM.
* Attendees: Kenny Talhah Zoheb Shawn

Meeting Notes - 2/28 Meeting Minutes - 30 minutes

* + Sequence diagrams will be separated into multiple sequence diagrams per use case
  + Some class candidates can be client, chat, server class, *database handler (leave out)*, Users, messages
  + We have our 10 requirements
  + Our class candidates for the presentation are client, chat, server, Users, Messages
  + SRS document should be done by **Sunday**
  + UML Diagrams and Slides should be done by **Tuesday**
  + Add all deliverables to GitHub **Tuesday**
  + Tasks for all members are as the following:
  + Talhah: Finish section 1 on SRS, create Sequence Diagrams
  + Sean: Gantt Chart, section 4 on SRS, Use Cases(2)
  + Kenny: UML Class Diagram, Sequence Diagrams for IT/Admin
  + Zoheb: Sections 2 and 3 on SRS document, Use Cases(2)
  + Next meeting on Tuesday after class
* Attendees: Kenny Talhah Zoheb Shawn
* Meeting Notes - 3/4 Meeting Minutes - 15 minutes
  + checked in if all responsibilities are met
  + planned how flow of the presentation will go
  + Gantt chart is almost complete
  + Kenny mentioned how charts are developed, possibly leaning towards design phase
  + presentation is on **Thursday**, all members should be familiar with our requirements and class candidates

Attendees: Kenny Talhah Zoheb Shawn

Meeting Notes 3/6 Meeting Minutes - 15 minutes

* discussed how we will turn in deliverables for end of phase 1
* added deliverables to GitHub
* Talhah will be turning in deliverables for group

Attendees: Talhah Zoheb Kenny Shawn

3/21 - Meeting Minutes - 45 minutes

* The work to be divided between team members are Users (IT and User), Message and Chat, GUI and Client, Server and Database Manager.
* Work Distribution Kenny - Server DB, Talhah - User and IT, Zoheb - GUI and Client, Sean - Message and Chat
* Use Git instead of google docs
* created a “phase 2 folder” to start pushing changes on design document.
* Describe the current sequence diagram in more detail with words
* add stuff to overview
* no more google docs
* soft deadline: mid spring break

Attendees:

Zoheb Talhah Kenny Shawn

3/28

Meeting Minutes - 30 minutes

* We need to start committing using Git
* We will have sequence diagrams per section that we worked on last week.
* To reiterate, that is:
* Kenny - Server DB, Talhah - User and IT, Zoheb - GUI and Client, Sean - Message and Chat
* In the meantime, we will create UML and Sequence Diagrams for the assigned categories we chose last meeting.

The next meeting is Tuesday, April 1st, at 11:00AM.

Attendees: Zoheb Talhah Kenny

4/1 - Meeting Minutes - 45 minutes

* Work Since Last Meetings: Kenny updated UML and made sequence diagrams for IT/Admin, Zoheb has created sequence diagrams for GUI/Client, Talhah made a description for all classes.
* Talhah and Zoheb would like to make a GUI mock up in Swing using the original paper prototype
* Shawn UML/Sequence Diagram?
* Before our next meeting, Talhah and Zoheb will create a mockup of the GUI (not interactable), Zoheb also needs to edit the GUI part of the UML,
* Shawn must update docs and GitHub with the appropriate diagrams, Kenny will continue with class UML
* Next meeting will be Friday at 11:00AM

Attendees: Zoheb Talhah Kenny

4/4 Meeting Minutes - 45 minutes

* Kenny will tweak his UML
* We still need Shawns sequence diagrams
* Talhah will start working on the presentation
* Zoheb and Kenny will add UML Class Descriptions for their remaining assigned classes
* Talhah will continue editing the prototype.
* Next meeting, Tuesday after class.

Attendees: Zoheb Talhah Kenny

4/8 Meeting Minutes - 15 Minutes

* Kenny is making final adjustments to UML, pitched an idea for a global counter variable for some classes for identifying instances.
* Talhah will continue to work on presentation.
* Zoheb will now do the sequence diagrams for Message and Chat.
* Zoheb will add Client UML Class description
* We present on thursday.

Attendees: Zoheb Talhah Kenny

4/18 Meeting Minutes - 20 Minutes

* Zoheb will focus on the classes: GUI/Client/Message/Chat
* Talhah will focus on the classes: GUI/IT Admin/User
* Kenny will focus on the classes: Sever/DBManager/Packet

The basic strategy will be to get the Server/Client basics working (getting the two to be able to successfully communicate), and then work outwards.

Attendees: Zoheb Talhah Kenny